# WBS – Software Project (Weeks 1–4)

| Task ID | Task Name | Description | Start day | End day | Dependencies | Team Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Week 1 | 1 | Preparing to do list | Create a clear plan outlining tasks, order, and priorities to complete the project efficiently. | Day 1 | Day1 | --- | Asad |
|  | 2 | Project Setup & Scrum Initialization | Create Git repository, set up Scrum board, assign roles (Scrum Master, Product Owner, Developers) | Day 1 | Day 2 | — | All |
|  | 3 | Requirements Analysis | Gather and document system requirements (functional & non-functional), prepare SRS document | Day 3 | Day 4 | Task 1 | Marian , Nora , aya |
|  | 4 | Brainstorm system actors & roles | Discuss about the story to build the system and the actors | Day 4 | Day 5 | Task 2 | Asad, aya ,ashraf |
|  | 5 | Sprint Planning | Create detailed task list for Sprint 1, define deadlines and responsibilities | Day 5 | Day 5 | Task 1 | Marian , Nora, Asad |
| Week 2 | 6 | Use Case Diagram | Identify actors and use cases, draw the use case diagram, and describe each case | Day 1 | Day 3 | Task 4 | Aya , asad , ashraf |
|  | 7 | Acceptance Test Design | Define acceptance criteria and test scenarios to validate main features | Day 2 | Day 3 | Tasks 6 | Marian, nora |
|  | 8 | Sprint Review and Submission assignment 1 | Review Sprint 1 progress, update ToDo list | Day 4 | Day 5 | Tasks 7 | All |
| Week 3 | 9 | Assignment 2 setup | Understanding assignment 2 and assign roles | Day 1 | Day 2 | Task 8 | All |
|  | 10 | Build the Table Reservation diagram | Create a diagram showing how users reserve, cancel, and pay for a table. | Day 3 | Day 5 | Task 9 | Aya , ashraf, Asad |
|  | 11 | Build the Subscription Report activity diagram | Design a diagram showing how users create and view subscription reports. | Day 3 | Day 5 | Task 9 | Nora , marian |
| Week 4 | 12 | Software Structure Description | Define the system’s ECB layers, list main classes with key methods, and outline the overall package structure | Day 1 | Day 2 | Tasks 10, 11 | Asad, ashraf, aya |
|  | 13 | integrate OCSF | Show how client/server classes connect | Day 3 | Day 4 | Tasks 12 | Nora ,marian ,ashraf |
|  | 14 | Apply design pattern | Choose and mark one pattern in model | Day 4 | Day 5 | Tasks 13 | all |